Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 June 2026 |
| --- | --- |
| Team ID | SWTID-2026-5360 |
| Project Name | Heart Disease Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a healthcare analyst, I can collect the Heart-Disease dataset from reliable public healthcare sources. | 2 | High | Member-1 |
| Sprint-1 |  | USN-2 | As a healthcare analyst, I can load the dataset into Tableau for further analysis. | 1 | High | Member-1 |
| Sprint-1 | Data Preparation | USN-3 | As a healthcare analyst, I can clean missing and duplicate values to improve data quality. | 3 | High | Member-2 |
| Sprint-2 |  | USN-4 | As a healthcare analyst, I can create calculated fields required for data analysis. | 3 | High | Member-2 |
| Sprint-2 |  | USN-5 | As a healthcare analyst, I can standardize and preprocess the dataset for visualization. | 3 | High | Member-2 |
| Sprint-2 | Data Visualization | USN-6 | As a healthcare analyst, I can develop Visualizations 1–4 to analyse heart disease patterns. | 2 | High | Member-3 |
| Sprint-3 |  | USN-7 | As a healthcare analyst, I can develop Visualizations 5–8 for clinical insights. | 2 | High | Member-3 |
| Sprint-3 |  | USN-8 | As a healthcare analyst, I can develop Visualizations 9–12 for comprehensive analysis. | 2 | High | Member-3 |
| Sprint-3 | Dashboard Development | USN-9 | As a healthcare analyst, I can develop Dashboard 1 using multiple visualizations. | 4 | High | Member-4 |
| Sprint-4 |  | USN-10 | As a healthcare analyst, I can develop Dashboards 2–5 with interactive filters and KPIs. | 5 | High | Member-4 |
| Sprint-4 | Story | USN-11 | As a healthcare analyst, I can develop Tableau Stories, publish the dashboard on Tableau Public, and complete project documentation. | 5 | High | Member-4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1. | 6. | 7 Days. | 20 June 2026 | 26 July 2026 | 6 | 26 June 2026 |
| Sprint-2. | 8 | 7 Days | 27 June 2026 | 02 July 2026 | 8 | 02 July 2026 |
| Sprint-3. | 8 | 7 Days | 03 July 2026 | 09 July 2026 | 8 | 09 July 2026 |
| Sprint-4 | 10 | 7 Days | 10 July 2026 | 16 July2026 | 10 | 16 july 2026 |

Velocity:

Total Story Points Completed = 32

Number of Sprints = 4

Average Velocity (AV) = Total Story Points ÷ Number of Sprints

AV = 32 ÷ 4 = 8 Story Points per Sprint

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visua

l

-

paradigm.com/scrum/scru

m

-

burndow

n

-

chart

/

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s

Reference:

t

https://www.atlassian.com/agile/projec

-

managemen

t

https://www.atlassian.com/agile/tutorials/ho

w

-

t

o

-

d

o

-

m

scru

-

wit

h

-

jir

a

-

softwar

e

https://www.atlassian.com/agile/tutorials/epic

s

https://www.atlassian.com/agile/tutorials/sprint

s

https://www.atlassian.com/agile/projec

t

-

management/estimatio

n

https://www.atlassian.com/agile/tutorials/burndow

n

-

chart

s